# QueryMind — Build Plan & Development Workflow

Handoff document for continued development  •  Owner: Raghav Gera  •  2 Oct 2026

Status: deployed and working. Backend live on Render, frontend live on Vercel. Both SQL-generation patches are applied and deployed (verified live 2026-10-02). One open deployment gap: no vercel.json SPA rewrite, so hard-refreshing client-side routes still 404s.

# 1. Handoff brief — read this first

QueryMind is a natural-language-to-SQL system. A user asks a question in plain English ("Which region generated the most revenue?"); the backend runs a pipeline — intent extraction via LLM, ambiguity detection, intent conversion, safe SQL generation — and returns the SQL plus live query results from PostgreSQL. The frontend is a React dashboard with an architecture walkthrough page.

## 1.1 What is being asked of you (Claude)

Continue development per the phased plan in §5: first close the remaining deployment gaps, then stabilize with tests and evals, then build the feature backlog (natural-language INSERT/UPDATE, period-over-period comparisons). Do not redesign the pipeline without asking the owner first.

## 1.2 Decisions already made (do not revisit silently)

LLM provider: Groq (OpenAI-compatible client in app/openai_client.py). Keep max_tokens=800 — higher values caused 429/502 errors on the free tier.

SQL is generated, never free-written: every identifier is validated against the live schema; arithmetic expressions are allow-listed and sanitized.

Ambiguity is a feature: when the question is genuinely ambiguous, the system must ask a clarification question instead of guessing.

Strict honesty: never fabricate metrics, benchmarks, or capabilities in docs, README, or eval claims.

## 1.3 Links

Repo: https://github.com/RaghavGera/QueryMind

Backend (Render): https://querymind-crln.onrender.com

Frontend (Vercel): https://query-mind-tawny.vercel.app

# 2. Product overview

QueryMind lets non-technical users query a PostgreSQL database in plain English. Its differentiator is the ambiguity layer: instead of silently generating wrong SQL, it detects vague references ("last month", "top products", "region") and either resolves them deterministically (dates → ISO ranges using the current date; region → country) or asks a targeted clarification question. The generated SQL is schema-validated, injection-safe, and every identifier is qualified against the live database schema.

# 3. System architecture

## 3.1 Pipeline

User question
    |
    v
intent_extractor.py   -> LLM -> QueryIntent (tables, columns, aggregations,
                             filters, dates, order/limit, expressions)
    |
    v
ambiguity_detector.py -> flags vague/ambiguous slots;
                         may return needs_clarification + questions
    |
    v
intent_converter.py   -> normalizes intent (date resolution, region->country,
                         aggregation column dedup)
    |
    v
sql_generator.py      -> renders validated, schema-checked SQL
                         (safe arithmetic expressions, join planning,
                          qualified identifiers only)
    |
    v
database.py           -> executes against PostgreSQL, returns rows

## 3.2 Backend modules (app/)

| Module | Responsibility |
| --- | --- |
| main.py | FastAPI app: /query, /health, /schema*, startup wiring |
| intent_extractor.py | LLM call → QueryIntent Pydantic model; prompt carries current date and BETWEEN/array formats |
| entity_recognizer.py | Maps natural-language terms to schema tables/columns |
| ambiguity_detector.py | Decides clarify vs proceed; builds clarification questions |
| intent_converter.py | Normalizes intent: relative-date → ISO ranges, region → country, aggregation column dedup |
| sql_generator.py | Renders SQL: join planner (FK-direction aware), safe arithmetic expressions, qualified identifiers |
| schema.py | Live schema introspection (tables, columns, FKs) |
| database.py | PostgreSQL connection + execution |
| openai_client.py | Groq client wrapper (OpenAI-compatible), max_tokens=800 |
| models.py | Pydantic models: QueryIntent, Condition (supports array values for BETWEEN), responses |

## 3.3 API surface

POST /query                  -> {"question": "..."} -> {status, sql, params,
                                                    result{columns, rows}, warnings,
                                                    clarification_questions,
                                                    has_ambiguities, error_message}
GET  /health                 -> service + DB health
GET  /schema                 -> full introspected schema
GET  /schema/tables          -> table list (customers, order_items, orders, products)
GET  /schema/tables/{table}  -> columns for one table

## 3.4 Frontend (frontend/, React + Vite + Tailwind + Three.js)

Pages: landing, /app (query console), /architecture (pipeline walkthrough), /developers. It ships with mock services that are swappable to the real backend. Deployed on Vercel.

# 4. Current status — verified against the live repo and backend

## 4.1 Done and verified

Phases 1–4 built: schema introspection, NL understanding, ambiguity detection, SQL generation; /query chains the full pipeline.

Expression-aggregation patch applied and deployed: SUM(quantity * unit_price) works; identifiers validated; injection-shaped expressions rejected.

Join-direction + aggregation-dedup patch applied and deployed (commit 3eec66d). Verified live: "Which region generated the most revenue?" now returns correct SQL and real rows (top: India, 734561.0) — the old "table name orders specified more than once" error is gone.

BETWEEN crash fixed: Condition accepts array values; "last month" resolves to an ISO date range using the current date.

Groq 429/502s fixed via max_tokens=800.

Render DB connection fixed (see §6.4 gotcha). CORS verified for the Vercel frontend.

## 4.2 Open gaps

No vercel.json in the repo: hard-refreshing /app, /architecture, /developers returns a Vercel 404. Fix in §5 Phase 0.

Render database password was pasted into a chat on 2026-09-29 — treat as compromised; rotate it (§5 Phase 0).

Q2 "What were our top 10 products?" returned needs_clarification in the last test run — likely model variance on aggregation detection; needs a retest and possibly a prompt tweak.

Q4 "Show customers whose spending increased this quarter" needs_clarification — this is a genuine feature gap (period-over-period comparison), not a bug. See §5 Phase 2.

No natural-language INSERT/UPDATE: the NLU does not capture mutation values yet. See §5 Phase 2.

# 5. Further work plan

## 5.1 Phase 0 — Close deployment gaps (do first)

Add vercel.json with the SPA rewrite, commit, redeploy, and verify by hard-refreshing /app, /architecture, /developers:

{
  "rewrites": [{ "source": "/(.*)", "destination": "/index.html" }]
}

Rotate the Render PostgreSQL password (it was exposed in chat), update the DB_PASSWORD env var on the Render service, confirm /health is green.

Confirm Render auto-deploys from the main branch on push; if not, enable it or document the manual deploy step.

Retest the 4 sample questions live and record results in the known-issues log (§7).

Done when: all client-side routes survive a hard refresh; /health green after password rotation; the 4 questions retested with results logged.

## 5.2 Phase 1 — Stabilization

Build an eval harness on top of testing/: run test_questions.txt through /query, assert HTTP 200 + valid SQL + non-empty results where expected; fail loudly otherwise.

Investigate Q2 variance ("top 10 products" → needs_clarification): add few-shot examples or a stricter aggregation-detection rule; add a regression test.

Expand test_questions.txt to ~30 questions covering filters, joins, aggregations, dates, and expressions.

Add graceful degradation: if the LLM call fails, return a structured error (never a 500 with a traceback); add a retry with backoff on Groq 429s.

Done when: the eval harness is green and runs in CI or on demand; Q2 answered correctly 5/5 runs.

## 5.3 Phase 2 — Feature backlog

Natural-language INSERT/UPDATE: extend QueryIntent with a mutation block (target table, column→value map); add value extraction to the extractor prompt; render parameterized INSERT/UPDATE in sql_generator; require an explicit confirmation step before executing any write.

Period-over-period comparisons ("spending increased this quarter"): model as two aggregated subqueries (this period vs last period) joined on the entity key, with a HAVING/WHERE on the delta; start with quarter-over-quarter and month-over-month.

Window functions and subqueries for "top N per group" style questions.

Query history + saved queries per user (needs lightweight auth first — see Phase 3).

Done when: each feature has tests in testing/ and is demo-able live against the Render backend.

## 5.4 Phase 3 — Product hardening (later)

Auth (even simple API keys to start), per-key rate limiting.

Usage analytics: log questions, latency, clarification rate — the numbers that prove the product works.

Landing page polish + demo video; docs for developers (SETUP.md exists — keep it current).

Explicitly out of scope until asked: multi-database support, natural-language schema migrations, fine-tuned models.

# 6. Development workflow — how to continue this work

## 6.1 Repository structure (as observed)

QueryMind/
+-- app/                    # FastAPI backend (modules listed in §3.2)
+-- frontend/               # React + Vite + Tailwind + Three.js
+-- testing/                # test_phase1-4.py, test_expression_aggregations.py,
|                           # test_regressions.py, test_ambiguity_realworld.py,
|                           # test_questions.txt
+-- database/               # schema / seed artifacts
+-- benchmark/ docs/        # docs and notes
+-- requirements.txt  README.md  SETUP.md  CONTRIBUTING.md  CHANGELOG.md
+-- querymind-fix2-join-dedup.patch   # historical patch file (already applied)
+-- generated_sql_debug.txt           # debug log — do not rely on it

## 6.2 Environment setup

# Backend (Render) — env vars on the render service (NOT just DATABASE_URL):
DB_HOST, DB_PORT, DB_NAME, DB_USER, DB_PASSWORD, GROQ_API_KEY

# Local dev
pip install -r requirements.txt
uvicorn app.main:app --reload

# Frontend
cd frontend && npm install && npm run dev

## 6.3 Coding conventions

All LLM I/O goes through app/openai_client.py. Keep max_tokens=800 unless you have re-verified higher values against Groq rate limits.

Every new intent slot needs: a Pydantic field, extractor prompt guidance, converter normalization, generator rendering, and a test.

SQL rendering rules are load-bearing: qualified identifiers only, every identifier checked against schema.py, expressions allow-listed — never string-interpolate raw LLM output into SQL.

Conventional commits (feat:, fix:, docs:). Update CHANGELOG.md for user-visible changes.

## 6.4 Gotchas (learned the hard way)

The backend reads individual DB_HOST/DB_PORT/DB_NAME/DB_USER/DB_PASSWORD vars — setting only DATABASE_URL silently falls back to localhost:5432. This caused a full outage once.

Groq free tier: keep max_tokens=800; larger values produced 429/502 errors.

The Condition model must accept array values — BETWEEN needs two endpoints, and the extractor emits them as an array.

Relative dates ("last month") must be resolved to ISO ranges using the current date, which is injected into the extractor prompt.

Join planner: if the FK-referenced table is already in the FROM/JOIN chain, join the FK-holder table instead — otherwise PostgreSQL throws "table name specified more than once".

Never claim something is fixed without a live check against https://querymind-crln.onrender.com — local tests passing is not deployment.

## 6.5 Testing and definition of done

Run the testing/ suites before every commit touching app/: test_phase1-4, test_expression_aggregations, test_regressions.

Definition of done for any fix: unit tests green AND verified live on the Render backend with a real question.

Definition of done for any feature: tests added, SETUP.md/README updated if behavior changed, demo-able live.

## 6.6 Working agreements

Work phase by phase (§5). Do not jump to Phase 2 features while Phase 0 gaps are open.

This document is the source of truth; flag deviations before changing course.

Never invent credentials, URLs, or query results — verify against the live services.

Never paste secrets into chat; use Render/Vercel env-var screens.

Strict honesty in all docs and eval claims: report measured numbers, never invented ones.

# 7. Known-issues log (from the 2026-09-29 test session)

| Question | Last observed behavior | State |
| --- | --- | --- |
| How many new customers signed up last month? | Invalid SQL: unqualified customer_id beside COUNT(customers.customer_id) | Fixed by dedup patch; retest in Phase 0 |
| What were our top 10 products? | needs_clarification: "What aggregation do you want?" | Open — likely model variance; Phase 1 |
| Which region generated the most revenue? | Correct expression, but double-joined orders → SQL error | FIXED and verified live 2026-10-02 |
| Show customers whose spending increased this quarter | needs_clarification | Feature gap — period-over-period; Phase 2 |

# 8. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Groq free-tier limits throttle the demo | max_tokens=800, retry with backoff; cache schema, not answers |
| LLM output variance breaks evals | Deterministic normalization in intent_converter; pin prompts; regression tests |
| Exposed DB password abused | Rotate immediately (Phase 0); restrict Render DB to necessary sources |
| Vercel/Render free-tier cold starts hurt the demo | Warm the backend before demoing; keep a backup screen recording |